City of Allen Public Library

Project Plan

Version 1.0

Presented by:

Phoenix Contractors

Ashley Bynum, Kwan Chan, Cindy Judson, Carson Marston, Nithu Veeraraghavan Narayanan

Table of Contents

1	Introduction	4

Purpose	4

Project Scope	4

Executive Summary	4

Project Background and Objectives	5

Project Critical Success Factors	5

Key Deliverables and Milestones	5

Constraints and Dependencies	6

2	Scope Statement	7

Scope of this Project	7

Solution Overview	7

Project Deliverables Overview	7

High Level Milestone Plan (HLMP)	8

Assumptions	9

3	Resource Plan	10

Human Resource Plan	10

Material & Supply Plan	11

Organizational Structure	13

10	Project Tracking and Control	14

Project Name: City of Allen Public Library

Project Manager: Kwan Chan

Project Plan Document

# Introduction

### Purpose

This project will provide the growing city of Allen, Texas with a new public library.  Reasons for needing a new library are listed below.

- Library demand exceeds current capacity

- Nearby schools benefit from library resources

- Economic stimulus through community involvement, job creation and local business traffic

### Project Scope

This project will include the construction of a building about 42,000 ft.2 in size and an adjacent parking lot along with all necessary mechanical and electrical systems, the purchase and installation of all necessary furniture, and the purchase and setup of books, periodicals, newspapers and other library resources.

### Executive Summary

The main objective of this project is to provide the City of Allen with a new, fully functional and fully furnished public library.  The city has provided the land and has set a budget of $12M.  The allowed time for this project is one year and the major milestones are:

- Planning

- Construction

- Landscaping

- Interior finishes and

- Stocking

Stakeholders in the project include:

- The City of Allen

- The residents of Allen and

- Area schools

### Project Background and Objectives

This project is being pursued because the existing City of Allen public library can no longer support the city’s demand for library resources.  The residents of the city will benefit from this addition to the library system as they will have more resources available to them at the new location.  Area schools will also benefit from the increased number of books and other library amenities available.  With the completion of this project, the city will be better able to meet citizens’ needs concerning publically available books and other media, leading to more satisfied constituents.

### Project Critical Success Factors

In order to successfully complete this project, the project leader will need to be continually responsive to client demands and alterations in the project designs.  Additionally, the project will need the continued support of our own management team.

Heavy reliance of subcontractors is critical to this project, as all contracts must be fulfilled on time to ensure smooth construction of the library. All materials from the manufacturers will need to be received on time and in good condition.  Likewise, the books and other media will need to arrive on time.

Permits for the construction site have already be acquired and approved, so this will not be a critical success factor. However, the ongoing political conditions of the City of Allen could affect the construction project. If political agendas change during the course of construction, plans could be impacted.

### Key Deliverables and Milestones

The key deliverable of this project is a fully furnished library.  The major milestones include:

- Planning

- Completion of site prep

- Completion of construction

- Completion of exterior beautification

- Completion of interior finishes

- Completion of the stocking of necessary technologies and books

### Constraints and Dependencies

This project relies on the continued support of the City of Allen as well as the timeliness of the delivery of necessary resources and supplies from distributers and contractors.  The project must be completed within the 12 month timeframe and the $12M budget.

Dependencies:

- Building dependent on delivery of the blueprint

- Electricity meter in working order for duration of project

- Contracts completed on time and within budget

Constraints:

- Time

- Budget

- Sufficient labor supply

- Materials in stock and available for purchase

- Relationships with contractors and/or suppliers

# Scope Statement

### Scope of this Project

The project will include:

- A budget of $12M for the entirety of the project

- Construction of a library building

- Construction of a parking lot and completion of landscaping

- Installation of all necessary electrical and mechanical systems

- All plumbing facilities need to be completed

- Installation of furniture and other interior décor

- Purchase of books, eBooks, magazines, periodicals and journals and other library resources

- Stocking of technical resource systems and final testing

The project will not include:

- Creation of a blueprint

- Land purchase

- Supply of any permits necessary to begin construction

- Any ancillary support once the construction of the building is completed

### Solution Overview

- First step is to plan the project and organize labor. This includes gathering labor required for all the steps even though some of the labor might be used only later.

- Ordering of all the required supplies, shelves, books, journals, magazines, furniture and other décor supplies. Even though not all might be shipped immediately, ordering is done ahead to avoid last minute rush.

- Lay the foundation and complete ground electrical wiring and plumbing

- Install ceilings, roofing and interior electrical/ plumbing

- Wall completion and beautification

- Install furniture, shelves and stock books and other materials

### Project Deliverables Overview

The project deliverable is a completed library to be handed over to the City of Allen. The deliverable will be considered accepted and the project will be considered completed only when the finished library is presented to the client within budget and at the given time.

### High Level Milestone Plan (HLMP)

The major milestones include:

- Planning

- Completion of site prep

- Completion of construction

- Completion of exterior beautification

- Completion of interior finishes

- Completion of the stocking of necessary technologies and books.

Our Work Breakdown Structure is as follows:

### Assumptions

Assumptions related to project scope:

- It is assumed that the plot has been provided by City of Allen.

- It is assumed the construction blueprint is approved.

- It is assumed that the plot has passed through construction board check and is ready for construction.

- All plumbing and electrical approvals have already been obtained.

# 3	Resource Plan

### Human Resource Plan

The new Allen Public Library will be completed in three steps; site prep, construction, and beautification. Each step will require different calibers of labor, and from different areas. The critical success factor for this section is the relationship with, and dependency on subcontractors to complete work on time and within bid budget.

The required labor items are as follows:

### Material & Supply Plan

The materials and supplies needed for the project will, by majority, be included in contracts made with external subcontractors. Each contract will include the relevant materials, supplies and labor needed to fulfill the contract.

A breakdown of the supply contracts, and their total contract costs are as follows:

### Organizational Structure

Because the majority of labor and resources are acquired through external contracts, we as the General Contractor (GC) assume limited liability in dealing with workers. Human Resources is not needed for the outsourcing of labor, however the GC team does have access to Phoenix Contracting’s HR department at all times. In accordance with risk management, we do provide some overall securities for the project.

These are:

-Liability Insurance

-Builder’s Risk Insurance

-Site Security

The organizational structure is as follows:

# 10	Project Tracking and Control

We are using Microsoft Project and MS Excel to assist us in monitoring and controls of project details.  During the course of the project, we will monitor the construction weekly based on the percent complete method.

We are using EVM methodology to assist us in assessing the progress and adjusting our weekly milestones accordingly.

The CEO of Phoenix Contracting, Shawn Alborz and the City of Allen are acting as our gatekeepers, and we are reporting to them every two weeks with updates. Moreover, seminars for citizens will be held every 3 months during the course of construction to ensure the needs of the city are being addressed and accommodated.

# Text boxes

Phoenix Contracting

City of Allen Public Library

Planning

Construction

Site Prep

Exterior Beautification

Interior Finishes

Paint Walls

Lay Carpet, Tile, Sealant

Hang Light Fixtures

Install Shelves

Stock Books

Technology Implementation

Landscaping

Light Fixtures

Sign Install

Paint Parking Lot

Securing of all contracts

Securing Labor

Creating Budget

Order all Supplies

Excavation

Erosion Control

Surveying

Foundation

Utilities and Plumbing

Steel Frame

Parking Lot and Sidewalk Pavement

Carpentry

Insulation

Roofing

HVAC install and additional Utilities

Install Doors and Windows

Test Run of all Systems

Project Lead

Kwan Chan

Team Lead 1

Carson Marston

Team Lead 2

Ashley Bynum

Team Lead 3

Cindy Judson

Team Lead 4

Nithu Narayanan

Senior Review Board

Shawn Alborz

Project Sponsor

City of Allen

Materials Contract Officer

Labor Contract Officer

Budget Director

Planning and Controls

Relationship Manager

Relationship Manager

Risk and Liability Team